PRODUCT REQUIREMENTS DOCUMENT

RegressGuard

The Safety Net for AI-Generated Code

| Version | v1.0 — MVP |
| --- | --- |
| Author | Bharath |
| Date | May 2026 |
| Status | Ready to Build |
| Target Launch | 7 Days from Day 1 |

# 1. Executive Summary

RegressGuard is a CLI-first safety net for solo developers and small teams using AI coding agents (Claude Code, Cursor, Codex, Windsurf). It detects unintentional regressions introduced during AI coding sessions — before they reach production.

Two commands. Zero test-writing required. Catches the majority of accidental breakages in under 15 seconds.

The Core Value Proposition:

"Before you commit, know what broke." — RegressGuard detects silent regressions introduced by AI coding agents before they reach production.

# 2. Problem Statement

## 2.1 The Core Problem

AI coding agents are rewriting how software gets built. Claude Code authored 4% of all public GitHub commits in March 2026. Codex hit 3 million weekly active users in April 2026. This adoption is accelerating at 50% month-over-month.

But speed without safety creates a new category of failure: silent regressions. The AI fixes one thing and quietly breaks another. The developer ships it. The user finds it Tuesday.

## 2.2 The Data

| Stat 1 | Stat 2 | Stat 3 | Stat 4 |
| --- | --- | --- | --- |
| 43% | 242.7% | 31.3% | ~3 hrs |
| of AI changes need production debugging | increase in incidents per PR since AI adoption | more PRs merged without review | average time lost per silent regression |

## 2.3 Why Existing Tools Fail

| Tool | What it Does | The Gap |
| --- | --- | --- |
| Claude Code | Runs tests if you tell it to | No before/after baseline comparison |
| Cursor | None — confirmed silent reverts in March 2026 | Opposite of protection |
| GitHub Actions | CI regression detection | Runs after push — too late |
| Windsurf | Lint only | No behavior comparison |
| Braintrust/Autonoma | Enterprise evaluation platforms | Complex setup, team-focused, expensive |

The gap: nobody owns pre-commit, post-AI-session regression detection for solo developers. That is RegressGuard.

# 3. Target Users & ICP

## 3.1 Primary ICP — v1

| Who | Solo developers and small teams (2-5 devs) actively using Claude Code, Cursor, or Codex |
| --- | --- |
| Billing Model | API billing (not flat subscription) — they feel every token spent |
| Experience | Been burned by a silent regression at least once |
| Stack | Node.js / Bun / TypeScript — Next.js, Express, Hono, Vitest, Jest |
| Psychographic | Not cheap — uncertain. They will spend money if they know what they get |
| Location | Global — India-first for marketing, English-first for product |

## 3.2 Secondary ICP — v2+

| Engineering Leads | Need visibility into AI activity across their team's codebase |
| --- | --- |
| Open Source Maintainers | Accept AI-generated PRs and need automated safety checks |
| Freelance Devs | Cannot afford production incidents on client projects |

## 3.3 Market Size

| Segment | Size | Note |
| --- | --- | --- |
| AI Coding Agent Users (2026) | ~10M developers globally | Growing 50% MoM |
| Experience Regressions Regularly | ~2M (20% of above) | Primary addressable market |
| Willing to Pay $9/month | ~40,000 (2% conversion) | Conservative TAM at scale |
| 12-Month Realistic Target | 500-1,000 users | ₹4.5L-₹9L MRR |

# 4. User Stories & Real Scenarios

## 4.1 The Silent Auth Regression

Scenario: Priya asks Claude Code to refactor the auth module. Claude touches 11 files. Everything looks fine. She commits. Tuesday: users cannot log in.

Without RegressGuard: 3-hour debugging session to trace a renamed variable in a utility function that two auth middleware modules depended on.

With RegressGuard:

- rg snapshot — 8 seconds. Records 42 passing tests + 6 route responses.

- Claude Code runs. Touches 11 files.

- rg check — 12 seconds.

✓ 42 tests unchanged

✗ GET /api/auth/verify  200 → 401

✗ POST /api/user/update  200 → 500

2 regressions detected. Commit blocked.

Caught in 12 seconds. Not Tuesday.

## 4.2 The Schema Silent Change

Scenario: Arjun adds a feature to his SaaS. The AI refactors the user profile endpoint. Response still returns 200 but removes the "subscription" field his frontend depends on.

With RegressGuard: schema hash mismatch detected immediately. Warning: "response shape changed — subscription field removed." He checks. He fixes. He ships correctly.

## 4.3 The Performance Regression

Scenario: An AI refactor introduces an N+1 query in the auth middleware. Tests pass. Status codes are correct. But auth now takes 420ms instead of 40ms.

With RegressGuard: timing comparison flags the degradation as a warning. Not a blocker — but visible before production.

## 4.4 The Open Source Maintainer

Ravi maintains a 1,400-star library. He accepts an AI-generated PR from a contributor. rg check runs automatically via git hook. Catches that a previously passing test suite now fails on Node 18. He requests a fix before merging.

# 5. Product Features & Acceptance Criteria

## 5.1 v1 MVP Features (Week 1)

Ruthlessly minimal. Only what is needed to catch regressions for real projects.

### Feature 1: rg init

| Command | rg init |
| --- | --- |
| Purpose | Auto-discover project ecosystem, generate .regressguard/config.json |
| AC 1 | Detects package.json, bun.lock, pyproject.toml automatically |
| AC 2 | Identifies test command (vitest, jest, bun test, pytest) |
| AC 3 | Discovers API routes in Next.js App Router and Express statically |
| AC 4 | Generates valid config.json in under 3 seconds |
| AC 5 | Asks user for dev server URL if not auto-detected (localhost:3000 default) |
| AC 6 | Works on a fresh project with zero prior configuration |

### Feature 2: rg snapshot

| Command | rg snapshot |
| --- | --- |
| Purpose | Record current passing state — tests, routes, response schemas |
| AC 1 | Runs test suite and records pass/fail counts — not individual test names |
| AC 2 | Hits discovered routes and records status codes + normalized schema hashes |
| AC 3 | Records response timing per route |
| AC 4 | Completes in under 15 seconds for projects with <50 routes |
| AC 5 | Stores snapshot to .regressguard/snapshot.json — human readable |
| AC 6 | Handles auth via config-defined test token (Authorization header) |
| AC 7 | Gracefully skips routes that require body params it cannot infer |

### Feature 3: rg check

| Command | rg check |
| --- | --- |
| Purpose | Compare current state against snapshot, report regressions |
| AC 1 | Reruns same test suite — reports delta vs snapshot |
| AC 2 | Hits same routes — compares status codes, schema hashes, timing |
| AC 3 | Outputs CRITICAL / WARNING / PASS per check item |
| AC 4 | Exits with code 1 on any CRITICAL finding (blockable in git hooks) |
| AC 5 | Exits with code 0 on WARNING-only (non-blocking by default) |
| AC 6 | Total runtime under 20 seconds for standard projects |
| AC 7 | Output is human-readable and copy-pasteable for bug reports |
| AC 8 | False positive rate under 5% on standard Next.js/Express projects |

### Feature 4: Git Hook Integration

| Command | rg hook install |
| --- | --- |
| Purpose | Auto-run rg check on every git commit attempt |
| AC 1 | Installs pre-commit hook in .git/hooks/ |
| AC 2 | Blocks commit if CRITICAL regressions found |
| AC 3 | Allows --no-verify bypass for emergencies |
| AC 4 | Works with husky and lint-staged setups |

## 5.2 v2 Features (Month 2-3)

| Session History | Track which AI sessions introduced which regressions over time |
| --- | --- |
| AI Attribution | Show which files AI touched per session, correlation with regressions |
| Web Dashboard | Per-project history, trends, regression frequency per file |
| Team Snapshots | Shared snapshot store for multi-developer teams |
| Python Support | pytest, FastAPI, Django route discovery |

## 5.3 v3 Features (Month 4-6)

| Risk Scoring | Per-file risk score based on historical regression frequency |
| --- | --- |
| PR Integration | GitHub Action that runs rg check on every pull request |
| Compliance Reports | PDF audit trail of AI-generated code changes for regulated industries |
| Multi-agent Support | Track sessions across Cursor, Claude Code, Codex simultaneously |

# 6. Technology Stack

## 6.1 Stack Decisions

| Layer | Choice | Reason | Why This |
| --- | --- | --- | --- |
| Runtime | Bun 1.x | Fast installs, built-in test runner, TypeScript native | Performance + your default |
| CLI Framework | @clack/prompts | Beautiful interactive prompts, zero config | DX quality |
| Language | TypeScript (strict) | Type safety across the entire CLI | Reliability |
| HTTP Testing | Built-in fetch (Bun) | No extra deps for route hitting | Minimal footprint |
| Schema Hashing | object-hash + custom normalizer | Deterministic JSON normalization | Core accuracy |
| Config Storage | JSON files (.regressguard/) | Human readable, git-ignoreable | Transparency |
| Distribution | npm package + npx | Works day one, no install required | Zero friction |
| Payments | Stripe (global) / Razorpay (India) | Flexible per-region | Revenue from day 30 |
| Auth (v2) | Clerk | Fast integration, generous free tier | Speed to market |
| Dashboard (v2) | Next.js + Hono + Cloudflare Workers | Your native stack | Ownership |
| DB (v2) | Convex | Realtime, TypeScript-native, no migrations | Velocity |

## 6.2 What Explicitly NOT in the Stack

| No LLM in core product | Deterministic tools earn developer trust. AI adds latency, cost, unpredictability |
| --- | --- |
| No cloud dependency v1 | Everything local — snapshot.json is a file. Zero GDPR/privacy issues |
| No database v1 | SQLite or flat files only. No Postgres setup friction |
| No Electron/GUI | CLI only. Developers live in terminals |

# 7. System Architecture

## 7.1 v1 Architecture (Local CLI)

Entirely local. No network calls except to the user's own dev server. No telemetry in v1.

┌─────────────────────────────────────────────────────┐

│                   RegressGuard CLI                  │

├─────────────┬─────────────────┬────────────────────┤

│ rg init     │   rg snapshot   │    rg check        │

│             │                 │                    │

│ Project     │ Test Runner     │ Test Runner        │

│ Scanner     │ (bun test/jest) │ (rerun)            │

│             │                 │                    │

│ Route       │ Route Hitter    │ Route Hitter       │

│ Discovery   │ (fetch)         │ (rerun)            │

│             │                 │                    │

│ Config      │ Schema          │ Diff Engine        │

│ Generator   │ Normalizer      │ (compare)          │

│             │                 │                    │

│             │ Snapshot Store  │ Regression         │

│             │ (.rg/snap.json) │ Reporter           │

└─────────────┴─────────────────┴────────────────────┘

## 7.2 Core Modules

### Module 1: Project Scanner

Reads package.json, bun.lock, pyproject.toml. Identifies: test command, framework (Next.js/Express/Hono), dev server port. Output: config.json.

### Module 2: Route Discoverer

Static analysis of route definitions. Next.js: reads app/api/**/route.ts file tree. Express: AST parse for app.get/post/put/delete patterns. Output: array of route objects with method, path, auth requirement flag.

### Module 3: Schema Normalizer

The most critical module. Converts raw JSON responses to type-only representations. Strips dynamic values: timestamps, UUIDs, tokens, auto-increment IDs. Hashes the normalized schema with SHA-256. This is what makes comparison stable across runs.

Raw:        { id: 123, name: "Priya", createdAt: "2026-05-18" }

Normalized: { id: "number", name: "string", createdAt: "date"  }

Hash:       sha256("id:number|name:string|createdAt:date")

### Module 4: Snapshot Engine

Orchestrates test run + route hits. Stores results in .regressguard/snapshot.json. Includes: timestamp, git commit hash, test counts, route results with schema hashes and timing.

### Module 5: Diff Engine

Compares current run against stored snapshot. Applies severity rules. Outputs structured result object consumed by Reporter.

| Severity | Condition |
| --- | --- |
| CRITICAL | 2xx → 5xx status change, test suite newly failing, schema field removed |
| WARNING | Response time increase >200%, optional field added/removed, new test failures when baseline had passes |
| IGNORED | Timestamp fields, UUID fields, token fields, user-configured ignore list |
| PASS | Everything matches within acceptable variance |

### Module 6: Regression Reporter

Formats output for terminal. Color-coded. Human-readable. Exits with correct code for git hook compatibility. Optionally outputs JSON for CI pipeline consumption.

# 8. How We Achieve Accuracy

## 8.1 The False Positive Problem

If developers see 38 warnings and 35 are noise, they uninstall. Accuracy is the primary product quality metric — not features.

## 8.2 False Positive Reduction Strategy

- Schema Normalization — never compare raw values, compare type shapes

- Dynamic Field Auto-Ignore — auto-detect and ignore: createdAt, updatedAt, timestamp, id (numeric), token, sessionId, uuid, nonce

- User-Configurable Ignore Rules — .regressguard/config.json ignoreFields array

- Stable Test Seeding — warn if test count variance is high (possible DB state issue)

- Timing Tolerance — only flag timing if delta >200ms AND >50% increase (not absolute)

- Sampling Consistency — always hit routes in same order, same headers, same config

## 8.3 Honest Accuracy Targets

| Regression Type | Detection Rate | Method |
| --- | --- | --- |
| Broken API (status code change) | Very High (>95%) | Direct comparison |
| Schema field removed | High (>90%) | Normalized hash comparison |
| Test suite regression | Very High (>98%) | Direct test runner output |
| Performance regression >200ms | Medium (>75%) | Timing variance applies |
| Subtle logic bug (same output) | Not detected | Out of scope — by design |
| UI visual regression | Not detected v1 | v2+ with screenshot diffing |

## 8.4 The Auth Problem — Solved

This is the hardest v1 challenge. Every real API has auth. Here is how we handle it:

| Config-defined test token | User adds testToken to config.json — used as Bearer token on all route hits |
| --- | --- |
| Public routes only (default) | If no token configured, only hits routes not requiring auth |
| Cookie support | User can provide full cookie string for session-based auth |
| Explicit skip list | User marks routes as skip: true in config for routes that need complex auth flows |

"auth": {

"testToken": "eyJhbGciOiJIUzI1NiJ9...",

"headerName": "Authorization",

"prefix": "Bearer"

}

# 9. Core MVP Code

## 9.1 Project Structure

regressguard/

├── src/

│   ├── cli.ts          # Entry

│   ├── init.ts         # rg init

│   ├── snapshot.ts     # rg snapshot

│   ├── check.ts        # rg check

│   ├── scanner/        # Project detection

│   │   ├── detect.ts   # Ecosystem detection

│   │   └── routes.ts   # Route discovery

│   ├── engine/         # Core logic

│   │   ├── runner.ts   # Test runner

│   │   ├── hitter.ts   # Route hitter

│   │   ├── normalizer.ts # Schema normalizer

│   │   ├── diff.ts     # Diff engine

│   │   └── reporter.ts # Output reporter

│   └── types.ts        # Shared types

├── package.json

└── .regressguard/

├── config.json

└── snapshot.json

## 9.2 Core Schema Normalizer

// normalizer.ts — most critical module

const DYNAMIC_KEYS = new Set([

"createdAt","updatedAt","timestamp","deletedAt"

"id","uuid","token","sessionId","nonce",

"accessToken","refreshToken","expiresAt"

]);

export function normalize(obj: unknown): unknown {

if (obj === null) return "null";

if (typeof obj === "string") {

if (isISO8601(obj)) return "date";

if (isUUID(obj)) return "uuid";

if (isJWT(obj)) return "token";

return "string";

}

if (typeof obj === "number") return "number";

if (typeof obj === "boolean") return "boolean";

if (Array.isArray(obj)) {

return obj.length > 0 ? [normalize(obj[0])]

: "empty_array";

}

if (typeof obj === "object") {

return Object.fromEntries(

Object.entries(obj)

.filter(([k]) => !DYNAMIC_KEYS.has(k))

.map(([k, v]) => [k, normalize(v)])

);

}

return typeof obj;

}

## 9.3 Core Diff Engine

// diff.ts

export function diffSnapshots(

before: Snapshot,

after: Snapshot

): DiffResult {

const results: CheckResult[] = [];

// 1. Test suite diff

if (after.tests.failed > before.tests.failed) {

results.push({ severity: "CRITICAL",

message: "Tests: " + before.tests.passed +

" passing -> " + after.tests.passed });

}

// 2. Route diffs

for (const [route, snap] of Object.entries(

before.routes)) {

const curr = after.routes[route];

if (!curr) continue;

// Status code regression

if (snap.status !== curr.status) {

results.push({ severity: "CRITICAL",

message: `${route}: ${snap.status}→

${curr.status}` });

}

// Schema regression

if (snap.schemaHash !== curr.schemaHash) {

results.push({ severity: "CRITICAL",

message: `${route}: schema changed` });

}

// Performance regression

const timingDelta = curr.ms - snap.ms;

if (timingDelta > 200 &&

timingDelta / snap.ms > 0.5) {

results.push({ severity: "WARNING",

message: `${route}: +${timingDelta}ms` });

}

}

return { results,

hasCritical: results.some(

r => r.severity === "CRITICAL") };

}

# 10. 7-Day Build Plan

Parkinson's Law applied: scope is locked to what ships in 7 days. Nothing else gets added.

| Day | Work | Done When |
| --- | --- | --- |
| Day 1 | Project scaffold, CLI entry, @clack/prompts working, rg init detecting package.json and test commands. Hardcoded output to verify format. | Config.json writes correctly |
| Day 2 | Schema normalizer complete and tested with 20 real JSON payloads. Route discoverer for Next.js App Router. | Normalizer handles all edge cases |
| Day 3 | Snapshot engine complete. rg snapshot runs tests + hits routes + stores snapshot.json. | Full snapshot on real project |
| Day 4 | Diff engine + reporter. rg check compares and outputs colored terminal report. Exit code 1 on CRITICAL. | End-to-end works on real project |
| Day 5 | Git hook install. Auth token config. Express route discovery. Polish error messages. | Works on 3 different real projects |
| Day 6 | npm publish. README. Landing page (single GitHub page). Post on X and Indie Hackers. | npx regressguard init works globally |
| Day 7 | Fix top 3 bugs from real user feedback. Add to git-scope README as related tool. | 3 real humans have used it |

# 11. Financial Projections

## 11.1 Pricing Model

| Tier | What's Included | Goal |
| --- | --- | --- |
| Free | 3 snapshots/month, 1 project, community support | ₹0 — build audience |
| Developer — $9/mo | Unlimited snapshots, all projects, git hook, all flags | Target 80% of paying users |
| Team — $29/mo | Shared snapshots, multi-developer, dashboard, Slack alerts | Target 20% of paying users |

## 11.2 Monthly Projections

| Month | Users | MRR | Driver |
| --- | --- | --- | --- |
| Month 1 | 200 free / 5 paid | ₹4,500 (~$54) | npm publish + first posts |
| Month 2 | 600 free / 20 paid | ₹18,000 (~$216) | Word of mouth + IH post |
| Month 3 | 1,400 free / 50 paid | ₹45,000 (~$540) | First "saved me" testimonials |
| Month 4 | 2,500 free / 100 paid | ₹90,000 (~$1,080) | Team plan launches |
| Month 6 | 5,000 free / 220 paid | ₹1,98,000 (~$2,376) | Consistent compounding |
| Month 9 | 9,000 free / 420 paid | ₹3,78,000 (~$4,536) | Enterprise inquiries begin |
| Month 12 | 15,000 free / 700 paid | ₹6,30,000 (~$7,560) | ₹75L ARR run rate |

## 11.3 Cost Structure

| Infrastructure (Cloudflare Workers, KV) | ₹0 — free tier covers until ₹2L MRR |
| --- | --- |
| Claude API (v2 smoke test generation) | < ₹2,000/month at 1,000 active users |
| Stripe/Razorpay fees | 2.9% + fixed — built into pricing |
| Domain + Email (Resend) | < ₹500/month |
| Total Monthly Costs | < ₹5,000 until ₹3L+ MRR |

## 11.4 Path to ₹1 Crore ARR

| Target | ~930 paying users at blended $9.50 average |
| --- | --- |
| Timeline | 12-18 months from launch |
| Primary Driver | Open source stars → free users → paid conversion |
| Gross Margin | ~94% (software, minimal infra cost) |
| Break-even | Month 2 (5 paid users covers all costs) |

# 12. Marketing & Distribution

## 12.1 Distribution Strategy

Your biggest asset: the git-scope audience. Every open source maintainer who starred git-scope is your exact ICP. Use this before spending a rupee on ads.

## 12.2 Week 1 Distribution

- Post on X with a screen recording: "I built a tool that caught a regression Claude Code introduced silently. Two commands. 12 seconds." — this is the tweet that spreads.

- Post on Indie Hackers: "I shipped a CLI in 7 days — here is every decision I made." — Builders read IH. They become users.

- Pin to git-scope README: "From the same developer — RegressGuard: safety net for AI coding sessions."

- Post in relevant subreddits: r/SideProject, r/webdev, r/ClaudeAI, r/cursor

- DM 20 developers in your git-scope network directly — not cold outreach, warm community.

## 12.3 Ongoing Marketing Engine

| Testimonial tweets | Every time a user tweets "RegressGuard saved me" — RT it. This is your primary content. |
| --- | --- |
| Build in public | Weekly X thread: what broke, what you fixed, how many users, MRR. Developers follow builders. |
| GitHub README SEO | Optimize README for: "claude code regression", "cursor broke my code", "ai coding safety" |
| IH monthly updates | Post monthly revenue updates on Indie Hackers — compounds over time |
| YouTube demo (month 2) | 3-minute screen recording showing real regression caught — no editing needed |
| Dev.to / Hashnode article | "Why AI coding agents need a safety net" — ranks for search terms your users use |

## 12.4 Positioning — What to Say

| Tagline | "Before you commit, know what broke." |
| --- | --- |
| One liner | "RegressGuard catches silent regressions from AI coding sessions in 12 seconds." |
| What it is NOT | Not a testing framework. Not an AI tool. Not a CI platform. |
| What it IS | A safety net. Two commands. Works with your existing stack. |
| Against Cursor/Claude Code | "We are the safety net for the tools you already love — not a competitor." |

# 13. Risks & Mitigations

| Risk | Severity | Mitigation | Moat |
| --- | --- | --- | --- |
| Anthropic ships this natively | High | Build audience fast. Pivot to multi-provider (works with Cursor+Codex too) | Audience moat |
| False positive rate too high | High | Ship narrow (Next.js only). Fix before expanding. | Quality over breadth |
| Auth complexity blocks adoption | Medium | Public-routes-only mode works without auth config | Graceful degradation |
| Market too small early | Low | Claude Code growing 50% MoM — TAM self-expanding | Tailwind market |
| Competitor builds same | Medium | Distribution moat via git-scope + build in public community | Compounding trust |
| DB state makes routes flaky | Medium | Seed data docs + explicit skip list in config | User control |

# 14. Defensibility & Moats

| Distribution Moat (Day 1) | git-scope audience + build in public. Cursor cannot buy your community trust. |
| --- | --- |
| Data Moat (Month 4+) | Session history data is yours. 6 months of regression patterns per codebase = accurate risk scoring nobody can copy retroactively. |
| Workflow Moat (Month 2+) | Once rg check is in git hooks, removing it feels dangerous. Churn approaches zero. |
| Positioning Moat (Day 1) | Complementary to Claude Code + Cursor, not competitive. They cannot kill you without damaging developer trust in their own tools. |
| Open Source Moat | Stars compound. Contributors add framework support. Community becomes distribution. |

# 15. Success Metrics

## 15.1 Week 1 (Non-negotiable)

| npm publish | npx regressguard init works on a fresh machine |
| --- | --- |
| Real usage | 3 real developers (not you) have run rg check on their project |
| Feedback collected | At least 5 pieces of real feedback captured |
| False positive baseline | Tested on 5 real projects — false positive rate documented |

## 15.2 Month 1

| GitHub Stars | 100+ (organic signal) |
| --- | --- |
| Paying Users | 5+ (proof someone values it) |
| MRR | ₹4,500+ |
| User Testimonial | 1 tweet or post saying "RegressGuard saved me" |

## 15.3 Month 6

| GitHub Stars | 1,000+ |
| --- | --- |
| Paying Users | 200+ |
| MRR | ₹1,80,000+ |
| Churn Rate | <5% monthly |
| NPS | >50 |

# 16. The One Rule

Ship the CLI in 7 days or do not ship it at all. Every day of additional planning is a day a user goes unserved and a competitor gets closer. The spec is done. The only question left is execution.

Document prepared: May 2026

RegressGuard — Before you commit, know what broke.